CAIRN

Phase 1 — Platform Services

GitOps · TLS · Secrets · Ingress · Observability · Admission Policy

| Author | Adeolu Rabiu |
| --- | --- |
| Platform | Proxmox VE 9.1.9 · Kubernetes 1.30 |
| Prerequisite | Phase 0 complete — v0.1.0-foundations tagged |
| Estimated effort | Two weekends (16–20 hours) |
| Target tag | v0.2.0-platform |

After this phase, nothing is deployed manually. Every change is a git commit.

# 1. Phase 1 Overview

Phase 1 transforms the bare Kubernetes cluster from Phase 0 into a production-grade platform. After this phase, every application deployment, configuration change, and secret update flows through git. Nothing is applied imperatively with kubectl again.

## 1.1 What Phase 1 delivers

| Component | Tool | Why it matters |
| --- | --- | --- |
| GitOps engine | Argo CD (app-of-apps) | Everything deploys via git commit. Full audit trail. |
| TLS everywhere | cert-manager + Let's Encrypt DNS-01 | Automatic certificate provisioning and renewal. |
| Ingress | NGINX Ingress Controller | Routes external HTTP/HTTPS traffic into the cluster. |
| Secrets management | HashiCorp Vault + External Secrets Operator | No secrets in git. Dynamic credentials. Short-lived tokens. |
| Metrics | Prometheus + Alertmanager | Scrapes all services. Fires alerts on SLO breaches. |
| Dashboards | Grafana | Visualises all metrics. SLO dashboards from Phase 5. |
| Logs | Loki + Promtail | Aggregates logs from all pods. |
| Traces | Tempo + OpenTelemetry | Distributed tracing across services. |
| Admission policy | Kyverno | Enforces: no latest tags, no privileged pods, resource limits required. |
| Slack alerting | Alertmanager webhook | Routes alerts to #cairn-alerts Slack channel. |

## 1.2 Architecture after Phase 1

After Phase 1 the cluster looks like this. Git is the single source of truth. Argo CD watches the repository and reconciles the cluster to match.

GitHub repo (cairn)

|

| git push

v

Argo CD (app-of-apps)

|

|-- platform/cert-manager

|-- platform/nginx-ingress

|-- platform/vault

|-- platform/external-secrets

|-- platform/kube-prometheus-stack

|-- platform/loki

|-- platform/tempo

|-- platform/kyverno

## 1.3 Prerequisites checklist

- Phase 0 complete — kubectl get nodes shows 3 Ready nodes

- Cilium status OK — all 3/3 DaemonSet pods running

- KUBECONFIG set to ~/.kube/cairn-config

- Helm installed on your laptop

- A Cloudflare account with a domain (free tier is sufficient)

- A Slack workspace where you can add a webhook

- GitHub repo at github.com/adeolu-rabiu/cairn with SSH access

Important — run this before starting export KUBECONFIG=~/.kube/cairn-config && kubectl get nodes All 3 nodes must be Ready before proceeding.

# 2. Set up the GitOps repository structure

Everything in Phase 1 lives inside the cairn git repository. The structure below is the canonical layout. Create it now before installing anything.

## 2.1 Create the directory structure

Run on: laptop WSL

cd ~/cairn

mkdir -p platform/argocd/bootstrap

mkdir -p platform/argocd/apps

mkdir -p platform/cert-manager

mkdir -p platform/nginx-ingress

mkdir -p platform/vault

mkdir -p platform/external-secrets

mkdir -p platform/kube-prometheus-stack

mkdir -p platform/loki

mkdir -p platform/tempo

mkdir -p platform/kyverno

mkdir -p platform/alertmanager

## 2.2 Create the Helm values file pattern

Each component under platform/ follows the same pattern. Create a values.yaml in each folder. Argo CD reads this to configure Helm releases.

# Example structure for one component

platform/cert-manager/

values.yaml          # Helm values overrides

application.yaml     # Argo CD Application manifest

## 2.3 Install Helm on your laptop

Run on: laptop WSL

curl https://raw.githubusercontent.com/helm/helm/main/scripts/get-helm-3 | bash

helm version

Add the Helm repositories needed for Phase 1:

helm repo add argo         https://argoproj.github.io/argo-helm

helm repo add cert-manager https://charts.jetstack.io

helm repo add ingress-nginx https://kubernetes.github.io/ingress-nginx

helm repo add hashicorp    https://helm.releases.hashicorp.com

helm repo add external-secrets https://charts.external-secrets.io

helm repo add prometheus-community https://prometheus-community.github.io/helm-charts

helm repo add grafana      https://grafana.github.io/helm-charts

helm repo add kyverno      https://kyverno.github.io/kyverno/

helm repo update

# 3. Argo CD — GitOps engine

Argo CD is the first component installed. It is the only component installed imperatively with Helm. Everything after it is deployed by Argo CD itself via git.

Why Argo CD first? Once Argo CD is running, you never run helm install or kubectl apply manually again. You commit a file to git and Argo CD applies it. This gives you a full audit trail and the ability to roll back any change by reverting a commit.

## 3.1 Install Argo CD

Run on: laptop WSL

# Create namespace

kubectl create namespace argocd

# Install Argo CD with Helm

helm install argocd argo/argo-cd \

--namespace argocd \

--version 7.3.11 \

--set server.service.type=NodePort \

--set server.service.nodePortHttp=30080 \

--set server.service.nodePortHttps=30443 \

--set configs.params.server\.insecure=true \

--wait

# Verify all pods are running

kubectl get pods -n argocd

## 3.2 Get the initial admin password

Run on: laptop WSL

kubectl -n argocd get secret argocd-initial-admin-secret \

-o jsonpath="{.data.password}" | base64 -d && echo

Save this password. You will use it to log into the Argo CD UI.

## 3.3 Access the Argo CD UI

Open a browser and go to:

http://192.168.1.114:30080

Log in with username admin and the password from the previous step. You should see the empty Argo CD dashboard.

## 3.4 Change the admin password

Run on: laptop WSL — install the Argo CD CLI:

curl -sSL -o /usr/local/bin/argocd \

https://github.com/argoproj/argo-cd/releases/latest/download/argocd-linux-amd64

chmod +x /usr/local/bin/argocd

# Log in via CLI

argocd login 192.168.1.114:30080 --insecure \

--username admin --password <initial-password>

# Change to a strong password

argocd account update-password

## 3.5 Configure Git repository in Argo CD

Run on: laptop WSL

argocd repo add git@github.com:adeolu-rabiu/cairn.git \

--ssh-private-key-path ~/.ssh/id_ed25519_cairn

# Verify repo is connected

argocd repo list

## 3.6 Create the app-of-apps root Application

Create the file: platform/argocd/bootstrap/root-app.yaml

apiVersion: argoproj.io/v1alpha1

kind: Application

metadata:

name: cairn-platform

namespace: argocd

spec:

project: default

source:

repoURL: git@github.com:adeolu-rabiu/cairn.git

targetRevision: main

path: platform/argocd/apps

destination:

server: https://kubernetes.default.svc

namespace: argocd

syncPolicy:

automated:

prune: true

selfHeal: true

syncOptions:

- CreateNamespace=true

Apply the root app:

kubectl apply -f platform/argocd/bootstrap/root-app.yaml

## 3.7 Verify Argo CD is healthy

argocd app list

kubectl get pods -n argocd

Verification — Argo CD Expected: All argocd pods show 1/1 Running. The cairn-platform app shows Healthy/Synced in the UI. Repository connection shows Successful.

# 4. cert-manager — TLS everywhere

cert-manager automatically provisions and renews TLS certificates from Let's Encrypt using DNS-01 challenges via Cloudflare. This means no manual certificate management and TLS on every service.

## 4.1 Create the Argo CD Application for cert-manager

Create the file: platform/argocd/apps/cert-manager.yaml

apiVersion: argoproj.io/v1alpha1

kind: Application

metadata:

name: cert-manager

namespace: argocd

spec:

project: default

source:

repoURL: https://charts.jetstack.io

chart: cert-manager

targetRevision: v1.15.0

helm:

valuesObject:

installCRDs: true

global:

leaderElection:

namespace: cert-manager

destination:

server: https://kubernetes.default.svc

namespace: cert-manager

syncPolicy:

automated:

prune: true

selfHeal: true

syncOptions:

- CreateNamespace=true

## 4.2 Create the Cloudflare API token secret

Run on: laptop WSL — replace YOUR_CLOUDFLARE_TOKEN with your actual token:

kubectl create secret generic cloudflare-api-token \

--namespace cert-manager \

--from-literal=api-token=YOUR_CLOUDFLARE_TOKEN

To get your Cloudflare API token: Cloudflare dashboard → My Profile → API Tokens → Create Token → Edit zone DNS template.

## 4.3 Create the ClusterIssuer

Create the file: platform/cert-manager/cluster-issuer.yaml

apiVersion: cert-manager.io/v1

kind: ClusterIssuer

metadata:

name: letsencrypt-prod

spec:

acme:

server: https://acme-v02.api.letsencrypt.org/directory

email: hello@cairn.health

privateKeySecretRef:

name: letsencrypt-prod-key

solvers:

- dns01:

cloudflare:

email: hello@cairn.health

apiTokenSecretRef:

name: cloudflare-api-token

key: api-token

kubectl apply -f platform/cert-manager/cluster-issuer.yaml

## 4.4 Verify cert-manager

kubectl get pods -n cert-manager

kubectl get clusterissuer letsencrypt-prod

Verification — cert-manager Expected: All cert-manager pods show 1/1 Running. ClusterIssuer letsencrypt-prod shows READY=True.

# 5. NGINX Ingress Controller

NGINX Ingress Controller routes external HTTP and HTTPS traffic from outside the cluster to the correct services inside. It runs as a NodePort service so it is accessible from your home network without a load balancer.

## 5.1 Create the Argo CD Application for NGINX Ingress

Create the file: platform/argocd/apps/nginx-ingress.yaml

apiVersion: argoproj.io/v1alpha1

kind: Application

metadata:

name: nginx-ingress

namespace: argocd

spec:

project: default

source:

repoURL: https://kubernetes.github.io/ingress-nginx

chart: ingress-nginx

targetRevision: 4.10.1

helm:

valuesObject:

controller:

service:

type: NodePort

nodePorts:

http: 30080

https: 30443

metrics:

enabled: true

serviceMonitor:

enabled: true

replicaCount: 2

destination:

server: https://kubernetes.default.svc

namespace: ingress-nginx

syncPolicy:

automated:

prune: true

selfHeal: true

syncOptions:

- CreateNamespace=true

## 5.2 Commit and push — let Argo CD deploy it

Run on: laptop WSL

git add platform/

git commit -m "feat(phase-1): add cert-manager and nginx-ingress Argo CD apps"

git push

Watch Argo CD pick it up:

kubectl get pods -n ingress-nginx -w

## 5.3 Verify NGINX Ingress

kubectl get pods -n ingress-nginx

kubectl get svc -n ingress-nginx

Verification — NGINX Ingress Expected: ingress-nginx-controller pods show 1/1 Running. Service shows NodePort with ports 30080:80 and 30443:443.

# 6. HashiCorp Vault — secrets management

Vault stores all secrets: API keys, database passwords, OAuth tokens, and TLS certificates. No secret ever appears in git or in a Kubernetes Secret object directly. The External Secrets Operator (ESO) syncs secrets from Vault into Kubernetes Secrets automatically.

Why Vault is critical for Cairn Cairn handles UK GDPR special-category health data. Wearable OAuth tokens, LLM API keys, and database credentials must never appear in git, in environment variables, or in plain Kubernetes Secrets. Vault with dynamic credentials and short-lived tokens is the minimum credible secrets architecture for this data classification.

## 6.1 Create the Argo CD Application for Vault

Create the file: platform/argocd/apps/vault.yaml

apiVersion: argoproj.io/v1alpha1

kind: Application

metadata:

name: vault

namespace: argocd

spec:

project: default

source:

repoURL: https://helm.releases.hashicorp.com

chart: vault

targetRevision: 0.28.0

helm:

valuesObject:

server:

dev:

enabled: false

standalone:

enabled: true

config: |

ui = true

listener "tcp" {

tls_disable = 1

address = "[::]:8200"

cluster_address = "[::]:8201"

}

storage "file" {

path = "/vault/data"

}

dataStorage:

enabled: true

size: 10Gi

storageClass: local-path

ui:

enabled: true

serviceType: NodePort

serviceNodePort: 30820

destination:

server: https://kubernetes.default.svc

namespace: vault

syncPolicy:

automated:

prune: true

selfHeal: true

syncOptions:

- CreateNamespace=true

## 6.2 Install local-path-provisioner for Vault storage

Vault needs persistent storage. Install local-path-provisioner which uses the vmdata filesystem on each node.

Run on: laptop WSL

kubectl apply -f https://raw.githubusercontent.com/rancher/local-path-provisioner/master/deploy/local-path-storage.yaml

# Make it the default storage class

kubectl patch storageclass local-path \

-p '{"metadata":{"annotations":{"storageclass.kubernetes.io/is-default-class":"true"}}}'

kubectl get storageclass

## 6.3 Commit and deploy Vault

Run on: laptop WSL

git add platform/argocd/apps/vault.yaml

git commit -m "feat(phase-1): add Vault Argo CD application"

git push

# Watch Vault pod start

kubectl get pods -n vault -w

## 6.4 Initialise and unseal Vault

Run on: laptop WSL — Vault starts sealed and must be initialised once:

# Port-forward to Vault

kubectl port-forward svc/vault -n vault 8200:8200 &

# Initialise with 1 key share for homelab simplicity

kubectl exec -n vault vault-0 -- \

vault operator init -key-shares=1 -key-threshold=1 \

-format=json > /tmp/vault-init.json

cat /tmp/vault-init.json

CRITICAL — Save these values The vault-init.json file contains the unseal key and root token. Save them somewhere secure (password manager). If you lose the unseal key, all Vault data is permanently inaccessible. Delete the file after saving: rm /tmp/vault-init.json

# Unseal Vault

UNSEAL_KEY=$(cat /tmp/vault-init.json | \

python3 -c "import sys,json; print(json.load(sys.stdin)['unseal_keys_b64'][0])")

kubectl exec -n vault vault-0 -- \

vault operator unseal $UNSEAL_KEY

# Verify sealed=false

kubectl exec -n vault vault-0 -- vault status

## 6.5 Configure Vault — enable secrets engine and Kubernetes auth

Run on: laptop WSL

# Set environment

export VAULT_ADDR=http://127.0.0.1:8200

export VAULT_TOKEN=$(cat /tmp/vault-init.json | \

python3 -c "import sys,json; print(json.load(sys.stdin)['root_token'])")

# Enable KV v2 secrets engine

vault secrets enable -path=kv kv-v2

# Enable Kubernetes auth

vault auth enable kubernetes

# Configure Kubernetes auth

vault write auth/kubernetes/config \

kubernetes_host=https://192.168.1.114:6443

# Create a policy for ESO

vault policy write eso-policy - <<EOF

path "kv/data/*" {

capabilities = ["read"]

}

EOF

# Create a role for ESO

vault write auth/kubernetes/role/eso \

bound_service_account_names=external-secrets \

bound_service_account_namespaces=external-secrets \

policies=eso-policy \

ttl=1h

# Store your first secret

vault kv put kv/cairn/slack webhook-url=https://hooks.slack.com/YOUR_WEBHOOK

## 6.6 Verify Vault

kubectl exec -n vault vault-0 -- vault status

vault kv get kv/cairn/slack

Verification — Vault Expected: vault-0 pod shows 1/1 Running. vault status shows Sealed=false. vault kv get returns the slack secret.

# 7. External Secrets Operator

The External Secrets Operator (ESO) bridges Vault and Kubernetes. It watches ExternalSecret objects in git, fetches the values from Vault, and creates or updates Kubernetes Secret objects. Application pods read standard Kubernetes Secrets — they never talk to Vault directly.

## 7.1 Create the Argo CD Application for ESO

Create the file: platform/argocd/apps/external-secrets.yaml

apiVersion: argoproj.io/v1alpha1

kind: Application

metadata:

name: external-secrets

namespace: argocd

spec:

project: default

source:

repoURL: https://charts.external-secrets.io

chart: external-secrets

targetRevision: 0.9.19

helm:

valuesObject:

installCRDs: true

serviceAccount:

name: external-secrets

destination:

server: https://kubernetes.default.svc

namespace: external-secrets

syncPolicy:

automated:

prune: true

selfHeal: true

syncOptions:

- CreateNamespace=true

## 7.2 Create the ClusterSecretStore

Create the file: platform/external-secrets/cluster-secret-store.yaml

apiVersion: external-secrets.io/v1beta1

kind: ClusterSecretStore

metadata:

name: vault-backend

spec:

provider:

vault:

server: http://vault.vault.svc.cluster.local:8200

path: kv

version: v2

auth:

kubernetes:

mountPath: kubernetes

role: eso

serviceAccountRef:

name: external-secrets

namespace: external-secrets

## 7.3 Test ESO with a sample ExternalSecret

Create the file: platform/external-secrets/test-secret.yaml

apiVersion: external-secrets.io/v1beta1

kind: ExternalSecret

metadata:

name: slack-webhook

namespace: default

spec:

refreshInterval: 1h

secretStoreRef:

name: vault-backend

kind: ClusterSecretStore

target:

name: slack-webhook

creationPolicy: Owner

data:

- secretKey: webhook-url

remoteRef:

key: cairn/slack

property: webhook-url

git add platform/

git commit -m "feat(phase-1): add ESO, ClusterSecretStore, test ExternalSecret"

git push

# Verify ESO picked up the secret

kubectl get externalsecret slack-webhook

kubectl get secret slack-webhook

Verification — External Secrets Operator Expected: ClusterSecretStore vault-backend shows READY=True. ExternalSecret slack-webhook shows SecretSynced. kubectl get secret slack-webhook shows the secret exists.

# 8. Observability stack — Prometheus, Grafana, Loki, Tempo

The observability stack gives you full MELT coverage: Metrics, Events, Logs, and Traces. For a 24/7 alerting product like Cairn, observability is not optional — a missed alert is a product failure.

## 8.1 Install kube-prometheus-stack (Prometheus + Grafana + Alertmanager)

Create the file: platform/argocd/apps/kube-prometheus-stack.yaml

apiVersion: argoproj.io/v1alpha1

kind: Application

metadata:

name: kube-prometheus-stack

namespace: argocd

spec:

project: default

source:

repoURL: https://prometheus-community.github.io/helm-charts

chart: kube-prometheus-stack

targetRevision: 61.1.0

helm:

valuesObject:

grafana:

enabled: true

service:

type: NodePort

nodePort: 30300

adminPassword: CairnGrafana2026

persistence:

enabled: true

size: 5Gi

prometheus:

prometheusSpec:

retention: 15d

storageSpec:

volumeClaimTemplate:

spec:

resources:

requests:

storage: 20Gi

alertmanager:

alertmanagerSpec:

storage:

volumeClaimTemplate:

spec:

resources:

requests:

storage: 5Gi

destination:

server: https://kubernetes.default.svc

namespace: monitoring

syncPolicy:

automated:

prune: true

selfHeal: true

syncOptions:

- CreateNamespace=true

- ServerSideApply=true

## 8.2 Configure Alertmanager Slack routing

Create the file: platform/alertmanager/slack-config.yaml

apiVersion: v1

kind: ConfigMap

metadata:

name: alertmanager-config

namespace: monitoring

data:

alertmanager.yaml: |

global:

resolve_timeout: 5m

route:

receiver: cairn-slack

group_by: [alertname, namespace]

group_wait: 30s

group_interval: 5m

repeat_interval: 12h

receivers:

- name: cairn-slack

slack_configs:

- api_url: "${SLACK_WEBHOOK_URL}"

channel: '#cairn-alerts'

title: 'Cairn Alert: {{ .GroupLabels.alertname }}'

text: '{{ range .Alerts }}{{ .Annotations.summary }}{{ end }}'

send_resolved: true

## 8.3 Install Loki + Promtail

Create the file: platform/argocd/apps/loki.yaml

apiVersion: argoproj.io/v1alpha1

kind: Application

metadata:

name: loki

namespace: argocd

spec:

project: default

source:

repoURL: https://grafana.github.io/helm-charts

chart: loki-stack

targetRevision: 2.10.2

helm:

valuesObject:

loki:

persistence:

enabled: true

size: 10Gi

promtail:

enabled: true

destination:

server: https://kubernetes.default.svc

namespace: monitoring

syncPolicy:

automated:

prune: true

selfHeal: true

## 8.4 Install Tempo

Create the file: platform/argocd/apps/tempo.yaml

apiVersion: argoproj.io/v1alpha1

kind: Application

metadata:

name: tempo

namespace: argocd

spec:

project: default

source:

repoURL: https://grafana.github.io/helm-charts

chart: tempo

targetRevision: 1.7.2

helm:

valuesObject:

tempo:

storage:

trace:

backend: local

destination:

server: https://kubernetes.default.svc

namespace: monitoring

syncPolicy:

automated:

prune: true

selfHeal: true

## 8.5 Connect Loki and Tempo as Grafana data sources

In Grafana (http://192.168.1.114:30300 — admin / CairnGrafana2026):

- Go to Connections → Data Sources → Add data source

- Add Loki: URL = http://loki.monitoring.svc.cluster.local:3100

- Add Tempo: URL = http://tempo.monitoring.svc.cluster.local:3100

- Add Prometheus: URL = http://prometheus-operated.monitoring.svc.cluster.local:9090

## 8.6 Verify observability stack

kubectl get pods -n monitoring

# Access Grafana

# http://192.168.1.114:30300

# Username: admin  Password: CairnGrafana2026

Verification — Observability Expected: All pods in monitoring namespace show Running. Grafana loads at port 30300. Default dashboards show node CPU, memory, and disk. Prometheus targets show all cluster components as Up.

# 9. Kyverno — admission policies

Kyverno is a Kubernetes-native policy engine. It acts as an admission webhook — it intercepts every resource create and update request and evaluates it against policies. Non-compliant resources are rejected before they reach the cluster.

Why Kyverno matters for Cairn Cairn handles health data. A misconfigured pod running as root with no resource limits is a security and reliability risk. Kyverno makes it impossible to deploy such a pod — even accidentally. The cluster enforces compliance at the gate.

## 9.1 Create the Argo CD Application for Kyverno

Create the file: platform/argocd/apps/kyverno.yaml

apiVersion: argoproj.io/v1alpha1

kind: Application

metadata:

name: kyverno

namespace: argocd

spec:

project: default

source:

repoURL: https://kyverno.github.io/kyverno/

chart: kyverno

targetRevision: 3.2.6

helm:

valuesObject:

admissionController:

replicas: 2

backgroundController:

enabled: true

destination:

server: https://kubernetes.default.svc

namespace: kyverno

syncPolicy:

automated:

prune: true

selfHeal: true

syncOptions:

- CreateNamespace=true

## 9.2 Create Kyverno policies

Create the file: platform/kyverno/policies.yaml

# Policy 1: Disallow latest image tags

---

apiVersion: kyverno.io/v1

kind: ClusterPolicy

metadata:

name: disallow-latest-tag

spec:

validationFailureAction: enforce

rules:

- name: require-image-tag

match:

resources:

kinds: [Pod]

validate:

message: Image tag :latest is not allowed. Use a specific version.

pattern:

spec:

containers:

- image: "!*:latest"

---

# Policy 2: Require resource limits

apiVersion: kyverno.io/v1

kind: ClusterPolicy

metadata:

name: require-resource-limits

spec:

validationFailureAction: enforce

rules:

- name: check-limits

match:

resources:

kinds: [Pod]

namespaces: [cairn-*]

validate:

message: CPU and memory limits are required.

pattern:

spec:

containers:

- resources:

limits:

memory: "?*"

cpu: "?*"

---

# Policy 3: Disallow privileged containers

apiVersion: kyverno.io/v1

kind: ClusterPolicy

metadata:

name: disallow-privileged

spec:

validationFailureAction: enforce

rules:

- name: check-privileged

match:

resources:

kinds: [Pod]

validate:

message: Privileged containers are not allowed.

pattern:

spec:

containers:

- =(securityContext):

=(privileged): "false"

## 9.3 Commit and deploy

Run on: laptop WSL

git add platform/

git commit -m "feat(phase-1): add Kyverno and admission policies"

git push

## 9.4 Test a policy

Try to deploy a pod with a latest tag — it should be rejected:

kubectl run test-latest --image=nginx:latest --restart=Never

# Expected: Error from server: admission webhook denied request

# Policy name: disallow-latest-tag

Verification — Kyverno Expected: All kyverno pods show Running. Attempting to create a pod with :latest image tag is rejected with a Kyverno policy name in the error message.

# 10. Phase 1 deliverables checklist

Run through this checklist before tagging the phase. Every item must pass.

| # | Deliverable | How to verify | Status |
| --- | --- | --- | --- |
| 1 | Argo CD installed. Root app syncing from git. | argocd app list shows cairn-platform Healthy/Synced |  |
| 2 | All platform apps deployed via Argo CD. No manual kubectl apply. | All apps in argocd app list show Synced |  |
| 3 | cert-manager with ClusterIssuer letsencrypt-prod. | kubectl get clusterissuer shows READY=True |  |
| 4 | NGINX Ingress Controller on NodePort 30080/30443. | kubectl get pods -n ingress-nginx shows Running |  |
| 5 | Vault running and unsealed. KV v2 enabled. | kubectl exec vault-0 -- vault status shows Sealed=false |  |
| 6 | ESO with ClusterSecretStore pointing at Vault. | kubectl get clustersecretstore shows READY=True |  |
| 7 | ExternalSecret syncs value from Vault to Kubernetes Secret. | kubectl get secret slack-webhook exists |  |
| 8 | Prometheus scraping all cluster components. | Prometheus targets page shows all Up |  |
| 9 | Grafana loads with default dashboards showing node metrics. | http://192.168.1.114:30300 loads dashboards |  |
| 10 | Loki collecting logs from all pods. | Grafana Explore: query {namespace="kube-system"} returns logs |  |
| 11 | Tempo receiving traces. | kubectl get pods -n monitoring shows tempo Running |  |
| 12 | Alertmanager configured with Slack receiver. | amtool alert add test fires message to #cairn-alerts |  |
| 13 | Kyverno blocking non-compliant pods. | kubectl run test --image=nginx:latest rejected |  |
| 14 | All kube-system pods still healthy after Phase 1. | bash scripts/verify-phase-0.sh passes |  |

# 11. Git tag and commit

Run on: laptop WSL

cd ~/cairn

git add .

git commit -m "feat(phase-1): platform complete — Argo CD, Vault, ESO, Prometheus, Grafana, Loki, Tempo, Kyverno"

git tag -a v0.2.0-platform -m "Phase 1 complete: full platform stack running via GitOps"

git push origin main --tags

## 11.1 Write the ADR

Create the file: docs/adr/002-gitops-with-argocd.md

# ADR-002: GitOps with Argo CD app-of-apps

## Status

Accepted — April 2026

## Decision

All platform and application deployments use Argo CD app-of-apps pattern.

Nothing is applied imperatively after Phase 0.

## Reasons

- Full audit trail via git history

- Rollback = git revert

- Sync windows block deploys during fast SLO burn

- Self-heal reconciles drift automatically

## Consequences

- All Helm values live in platform/ as YAML

- Secrets never in git — ESO syncs from Vault

- Argo CD is the single pane of glass for deployment state

Phase 1 is complete — ready for Phase 2 Phase 2 delivers the full data plane: Kafka (Strimzi), PostgreSQL (CloudNativePG), TimescaleDB, Qdrant, Redis, MinIO, and Harbor registry. Every component deploys via Argo CD using the GitOps pattern established in Phase 1.

# Appendix A — Useful commands for Phase 1

## Argo CD

argocd app list                          # List all applications

argocd app sync cairn-platform           # Force sync root app

argocd app get cert-manager              # Detailed app status

argocd app rollback cert-manager 1       # Roll back to revision 1

argocd app diff cert-manager             # Show drift from git

## Vault

vault status                             # Check sealed/unsealed

vault kv list kv/cairn                  # List secrets

vault kv get kv/cairn/slack             # Read a secret

vault kv put kv/cairn/key value=secret  # Write a secret

vault audit enable file file_path=/tmp/vault-audit.log

## External Secrets

kubectl get clustersecretstore           # Check Vault connection

kubectl get externalsecret -A            # List all ExternalSecrets

kubectl describe externalsecret <name>   # Debug sync failures

## Prometheus

# Port-forward Prometheus UI

kubectl port-forward svc/prometheus-operated 9090:9090 -n monitoring &

# Open: http://localhost:9090

## Grafana

# Access via NodePort

# http://192.168.1.114:30300

# Username: admin  Password: CairnGrafana2026

## Kyverno

kubectl get clusterpolicy                # List all policies

kubectl describe clusterpolicy disallow-latest-tag

kubectl get policyreport -A             # View policy violations

# Appendix B — Phase 1 troubleshooting quick reference

| Symptom | First command to run | Likely cause |
| --- | --- | --- |
| Argo CD app stuck OutOfSync | argocd app diff <name> | Values changed outside git or RBAC issue |
| Argo CD app stuck Progressing | kubectl describe pod -n <namespace> | Image pull failure or resource limits hit |
| Vault pod CrashLoopBackOff | kubectl logs vault-0 -n vault | Storage class missing or PVC pending |
| ESO ClusterSecretStore NotReady | kubectl describe clustersecretstore vault-backend | Vault unsealed? Kubernetes auth role configured? |
| ExternalSecret not syncing | kubectl describe externalsecret <name> | Vault path wrong or policy missing read permission |
| Prometheus targets down | kubectl get servicemonitor -A | ServiceMonitor label mismatch |
| Grafana blank dashboards | kubectl logs -n monitoring -l app.kubernetes.io/name=grafana | Data source not connected or wrong URL |
| Kyverno blocking system pods | kubectl get clusterpolicy | Policy namespace selector too broad — add namespace exclusion |
| cert-manager certificate Pending | kubectl describe certificate <name> | Cloudflare token wrong or DNS-01 challenge failing |